School Lane Community Association, Hadlow Down

Minutes of the Meeting held on

Monday 23rd November 2009 at 7.00 pm

At 13 School Lane, Hadlow Down

Apologies: 	Tiffany, Marion, Drew, Alan (no 11), David Gibson.

Attending:  	Ellie Boultbee (WDC), Malcolm Burt (Chair), Jill McMahon (Secretary), Chris McMahon (Treasurer), Di Kempson, Barry Richardson.

1	Signing of Minutes:

The minutes of the previous meeting on 9th November 2009 were approved by all and signed by Malcolm.

2	Chairman’s report:

Peter Simmons has quoted £1300 for shed bases and completion of the access path.  Separate quote to be provided for the centre path.

Jason will start on the fencing on 7th December.  Chris asked if Peter Simmons could start on the concrete on 30th December.

Maintenance had visited no 12 but were unable to gain access.

Letter from Wealden - guttering to be done on 10th December.

3	Treasurer’s report:

Balance as of 23rd November £7,143.32.  Not including Guy’s cheque for £100.  Greenhouses and sheds to be ordered.  Chris to work with Peter Simmons to set out.  Workshops would cost £500.

4	Correspondence:

No written correspondence.

5	WRAG:

Launch of Cherry Tree Court on 25th November at 7.00 at Horam.

Barry to provide photo prints for display.

A meeting was held at Marian Court.  As Housing Associations build, 	Wealden have right of nomination of tenant.  Affordable Housing.  	Monitoring of Compact and feedback.

Sheltered Housing charges reviewed.  Minutes to follow.

6	Community Garden Progress:

Marion has written to the Parish Council re boundary fencing and security.

It was hoped Paul Simmons would be able to start on 30th November.

Jason to start on 7th December, at a cost of £1470.  Completion in 2 weeks.  Di Kempson had been offered a corner bath as a garden pond.  On discussion it was felt that it would perhaps not work into the scheme at present.

100m of armoured electrical main was needed at a cost of £300.

Electrical installation to be next job after bases / fencing completed.

Suggested Wealden contractor be used for raised bed brickwork.

7	Home Improvements:

Gutters - to be done on December 10th.

Maintenance had visited no 12 (overflow) but were unable to gain access.  Suggested we document all visits and keep reporting !

8	Any other business:

Access to Playing Field - Marion has written a letter re implication by Paul James regarding potential security issues.

Jill, Barry to meet with David Gibson, Chris Stevens and Paul James 30th November at 2.00 in the Pavillion.

Date of next meeting: Monday 18th January 2010, at 7.00 pm at no 13 School Lane.

The meeting closed at 19.55 hours.

23rd November 2009